June 2021

* Complete style and formatting revisions on pieces, calendar, and schedule pages
  + Estimated completion: 6/10
* Pop-up windows to contacts and schedule pages
  + Estimated completion: 6/30

July 2021

* Research on specifics for email module
  + Estimated completion: 7/15
* Module construction (backend functionality)

August 2021

* Module construction (backend functionality)
  + Estimated completion: 8/12
* Style and formatting of module

September 2021

* Style and formatting of module
  + Estimated completion: 9/5
* Finalizing email module
  + Estimated completion: 9/30
    - Will depend on revisions

October – December 2021

* Testing and finalizing modules for rollout